## Slide 1: Software project Concept and ToR
Md. Zahidul Islam
Assistant Programmer

## Slide 2: Project Concept
Background
  Introduction
  Purpose/need/rationale
  Clearly state the problem
Project description
  Goals
  Proposed solution of the problem
  Solution architecture
  Development plan
Technical feasibility
Implementation plan
Budget
Benefit
Conclusion

## Slide 3: Design reality gap analysis-ITPOSMO for improvement of existing system
Information: includes both formal and informal information, held on both IT based and other types of information system.
Technology: mainly focuses on information handling technology (particularly IT but also paper, telephones, etc.), but can cover other types of technology such as production machinery.
Processes: the activities undertaken by the relevant part of the organization – both information related processes and broader business processes.
Objectives and values: often the most important dimension since the ‘objectives’ component covers issues of self-interest and organizational politics, and can even be seen to incorporate formal organizational strategies; the ‘values’ component covers organizational culture: what stakeholders feel are the right and wrong ways to do things.
Staffing and skills: cover both the number of staff and their competencies (particularly skills, but also knowledge).
Management systems and structures: the overall management systems required to organize plus the way in which the organization is structured, both formally and informally.
Other resources: time and money.

## Slide 4: Funding of the project
Revenue budget
Innovation fund
  Own fund
  ICT Division, a2i, BCC
Project
  GoB
  Foreign aid

## Slide 5: What is ToR
In its singular form, “terms of reference” refers to the document that details an assignment for an individual or provider
In practice, a ToR is a written document presenting the purpose and scope of the service to be provided, the methods to be used, the standard against which performance is to be assessed or analyses are to be conducted, the resources and time allocated, and the reporting requirements.

## Slide 6: What is the purpose
Selection tool
for communication between the service provider – the successful bidder (offer side) – and the contracting authority (demand side)
for following up and monitoring the contract during project implementation
for project evaluation – as a part of tender documents, a ToR is a key contractual document against which the performance of contractors, service providers (consultants) and/or other stakeholders can be judged
Contracting Authority
Demand side
Tender documents
ToR
Contractors
Offer side

## Slide 7: A ToR provides clearly detailed parameters for—
1. Why and for whom the work is being done
2. What it intends to accomplish
3. What its functional and non-functional requirements for accomplishment
4. Who will be in involved in the work
5. When milestones will be reached and when the work will be completed
6. What are the responsibilities of the party

## Slide 8: Basic functions of ToR
Sharing background knowledge and providing the rationale for the assignment
Identifying the specific problem questions
Defining the scope, approach, and methodology.
Setting the guiding principles or values.
Identifying the professional qualifications of the individual evaluator or team.
Defining the deliverables and schedule.
Defining the budget.

## Slide 9: ICT procuremets
System specification
Software development
Content development
ICT Consultant
IT Infrastructure

## Slide 10
What are the content of ToR?
Write down on a page

## Slide 11: Analyze content of ToR
Background
Institutional context
Objective
Functional requirement
Non-functional requirement
Scope of work
Maintenance and support
Knowledge transfer
Expected Deliverables
Eligibility criteria
Payment schedule
Conclusion
Annexure

## Slide 12: Analyze content of ToR
Please write down what you think should be the content of ToR-headings and sub head only
Read the ToR you provided
Now write again

## Slide 13: Prepare a checklist for writing a ToR
Background information
Description of the assignment
  Specific objectives
  Results to be achieved
Guiding principle
  Quality
  Security
  Methodology
  Technology
Expertise required
Deliverables

## Slide 14: Prepare a checklist for writing a ToR
5 group
Each group prepare a checklist what should be in a software ToR
Mail to zahid.doict@gmail.com
Present the checklist
Merge the checklist

## Slide 15: Prepare a standard format for ToR
Each group prepare a standard format of ToR Based on checklist
Mail to zahid.doict@gmail.com
Present the ToR

## Slide 16: Prepare a Quality checklist
The purpose of the work is clear and realistic
The concept of the work is elaborated
The scope of the assignment is clear and consistent in relation to the background and the concept
User general requirement is clearly stated
The work should be manageable within time and budget
The composition, skills and experience required are commensurate to the task
The ToR has clearly stated deliverables

## Slide 17: Prepare a Quality checklist of ToR
Each group prepare a quality of ToR Based on checklist
Mail to zahid.doict@gmail.com
Present your proposal

## Slide 18: Thank you